Agenda for Today:

- Topics from Last Week

- Migration Summary

- Update on Automation

- Curtisswright.com

  - Walkthrough of Weekly Web Analytics of Curtisswright.com

    - Google Analytics: Link

Summary Report For Migration Websites (Batch 3):

| Website | Owner | Completed Tasks | Upcoming Tasks | Clarifications/Requests |
| --- | --- | --- | --- | --- |
| CW Phase 2.0 - Planning | Sunil Kumar | Received pptx file from Darren. Had a detailed discussed with CW-Defense understood their requirements We analyzed the requirement of CW-defense CW Defense — DS Web 2.0 : Requirements via Implementation - 20 Topics - Internal (To be shared with Dave) Based on Weekly Discussion with the defense team, we are working on migration planning on merging Curtisswright.com and CW defense. We will look at all the schema, data objects, and forms and do a detailed technical analysis on the merger of these two sites (including conflicts, issues, and naming or taxonomy changes). Defense Analysis : CW Web2 - Migration_Plan - DS | Internally discussed the design standards. Creating a Drupal theme (CSS, JS specific to 2.0 mockups) will be installed on the 2.0 development site. (Figma > Drupal Theme) --- Approved Templates by End of March 2026 (After Exec Review, Dev Starts by April 7th 2026) | Acquia environment setup for CW phase 2 ✅ https://cw-2-0-sandbox.curtisswright.com/sensors CW Theme 2.0 ✅ (theme name : cw_2, cw_2_sub) Modules ✅ Design ☑️ Phase 2.0 - Homepage Design preview Curtiss-Wright Phase 2.0 - Home page.pdfCurtiss-Wright Design product pages Web 2.0.pdf Figma file link: CW 2.0 Defense Product page updates Web Phase 2.0 _ Navigation Corporate + Division.pdf Brand Guide is completed ☑️ CW Web-2.0 Style guide updated.pdf Style Guide_abbreviated.pdf (CW Copy) We have reviewed the CW Style Guide. |
| CW Phase 2.0 : CW Common Theme Development | Sunil Kumar Britto Raj | Created 40 Components ✅ - Completed Home, Markets and Products Pages. - All content is now editable using Layout Builder components. - Completed the mapping of content types, site structure, navigation, Views, and the header and footer. - Recreated the existing site using Layout Builder components. - Login page designed | - Now working on products' inner pages. | https://cw-2-0-sandbox.curtisswright.com/sensors https://cw-2-0-sandbox.curtisswright.com/cw-2-0-components-home - I have some questions regarding the implementation of the News & Events and Contact pages. |
| Web refresh | Britto Raj Shilpa Patil | EMS - https://cwemscomstage.prod.acquia-sites.com/ Valves - https://cwvalvescomstage.prod.acquia-sites.com/ Nuclear - https://cwnuclearcomstage.prod.acquia-sites.com/ Sensor - https://cwsensorscomdev.prod.acquia-sites.com | EMS - Completed ✅ Under testing ☑️ Valves - Completed Color refresh for header, footer, menu and copyright section. Working on inner pages. Completed inner pages(170/410) ✅ Pending inner pages (240/410) ✅ Nuclear - Started working on staging site ☑️ Sensor - Started working on staging site ☑️ | Testing is going on. The EMS Staging link will be shared by Tomorrow. |
| Nuclear | Sunil | - Integrate ultra.energy (cwic.curtisswright.com) - Integrate 3keysoft.com / ws-corp.com - Integrate cw-connect.com - Evaluate store.ultra.energy (cwicstore.curtsisswright.com) | WS-Corp Site Summary Document | It's on hold. |
| CWST Translation Sites/Content | https://surfacetechnologies.curtisswright.com/ Nihar / Sindhu | Completed the translations for the French, Polish, Spanish, Chinese, and German languages. ✅ | Phase 2.0: We have started Hungarian translations for whole sites. ☑️ Completed Pages: 8/249. | Phase 2.0: Working on the Hungarian translations for the whole site. ☑️ |
| Searchstax | Rohan |  | A custom module is developed. ✅ https:/curtisswright.com/search | Analytics Report The new module for the per-page Trending Now feature has been deployed to CW, Industrial, Actuation, Surface Tech., EMS, and Valves. ✅ Pending WIP ☑️ Defence, Nuclear, and Sensors Defence: Advance pages->indexed ✅ |
| CWST - RFQ & Searchable Approvals Database | Divya | https://cwstcomdev.prod.acquia-sites.com/searchable-databaseapprovals TG Approvals 2025 | Ref : https://www.valencesurfacetech.com/approvals/ For Database Approvals -Waiting for Client Inputs. ✅ The database sheet will be shared by July 3rd week. | https://surfacetechnologies.curtisswright.com/contact-us/rfq https://surfacetechnologies.curtisswright.com/contact-us/speak-with-a-technology-specialist Completed the RFQ and Speak with a Technology Specialist forms, including translations for all supported languages. ✅ Added CC for all submissions to Bruce. Went Live : 24th july |
| SEO Optimisation for curtisswright.com | Sofia Krishnan | - Completed fixing broken pages (4xx) for surface tech. ✅ - Completed updating Curtiss wright page title.✅ | - Working on image compression & meta description updation for Surface tech site. - Ticket No : INC0224386 | Sofia is working on the SEO Analysis of CW Business Sites (We have completed Surface Tech earlier) |
| Everlube | Divya M | everlubeproducts.com | Everlube Site Summary Document | Evaluation of the site is completed and sent for review. ✅ No updates this week. |
| IMR test Labs http://imrtest.com/ | Shilpa Patil | IMR Site Summary Document Completed Layouts : 02/52 Completed Pages Migrated: 0/182 | Pending layouts: 50/52 Pending Pages : 182/182 | No updates this week Migration will start after 2.0 web refresh. |
| Keronite | Britto Raj | keronite.com | keronite Site Summary Document | Evaluation of the site is completed and sent for review. ✅ No updates this week Migration will start after 2.0 web refresh. |

### Summary Report For Live Websites :

| Website | Open Items | Clarifications/Requests | Resolved Issues / New Updates |
| --- | --- | --- | --- |
| Curtisswright.com https://curtisswright.com Live ✅ Monitoring and Supporting. | No Open Issues |  | ### Content Updates on Curtisswright.com: Weekly Content Summary - CW WS CoE - 30 July 2026 |
| CWST https://cwst.com Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW Sensors https://cw-sensors.com Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW Industrial https://cw-industrial.com Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| Sunrise PGDT https://sunrise.pgdrivestechnology.com/ Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| Support PGDT https://industrial.curtisswright.com/en-gb/pgdt Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| SSRT https://industrial.curtisswright.com/ssrt/user/login Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| Powerchair Manager https://industrial.curtisswright.com/en-gb/powerchair-manager Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW Valves Group https://valves.curtisswright.com/ Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW EST https://valves.curtisswright.com/en-us/EST Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW Nuclear https://www.cwnuclear.com/ Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW EMS https://cw-ems.com/ Live ✅ Monitoring and Supporting. | No open issues |  | No open items. |
| CW Actuation https://www.cw-actuation.com/ Live ✅ Monitoring and Supporting. | No open issues |  | No open items. |
| Sensors & Actuation https://sensors-actuation.curtisswright.com/ Live ✅ Monitoring and Supporting. | No open issues |  | No open items. |
| CW Defense https://www.curtisswrightds.com Live ✅ Monitoring and Supporting. | No open issues |  | Cookie banner issue has been fixed and confirmed by James. ✅ Working on validating the Google Analytics cookie expiration settings based on James's recommendation. |
| CW Actuation Portal https://portal.cw-actuation.com/ Live ✅ Monitoring and Supporting |  | Live: portal.cw-actuation.com | Price configurator for the new products: GSX, GSM, SLM, SLG, KX, T2X, R2G, R2M, RDG, and RDM (10 products) ✅ Pushed to live on 24th July. Working on the changes requested by Bonnie and the testers ✅ Completed the new Forgot Password email template. ✅ |

### Topics from Last Week

| Topic | Details | Question/Clarification/Update |
| --- | --- | --- |
| Few Low Priority Topics |  | CW August 2026 Events ? Upcoming IR events - Aug 5 (Wed)- IR will publish Q2 Earnings via website after market closes, ETA 4:30 pm ET - Aug 7 (Thurs) - Q2 Earnings Call |
| Bluefly Topics Accessibility & SEO Improvements Performance Optimization | Rasheed suggested CW SEO Topics and Scope. | CW <> Bluefly <> Etag - Topics Tracker - Autodiscover and missing blocks – Work in progress (1/6). ☑️Will be completed by today. - Working on Press release Date appending with title for all press releases on live site. (Completed year - 2002 to 2020) ☑️ - Will be continued after 2.0 web refresh - Webform Module: The Counter Problem ☑️ (Testing few Drupal modules to implement Queuing process) - Will be continued after 2.0 web refresh |
| CurtissWright - BotTraffic - Remediation - Tasks |  | CurtissWright - BotTraffic - Remediation - Tasks.xlsx Work in progress P1; P2; P3; Total. CW; 9; 13; 1; 23. Etag; 4; 7; 2; 13. Total; 13; 20; 3; 36. |
| Service Now |  | - Dev and stage url is unable to access. |

### Analytics, Monsido, and Webmaster Console:

| Analytics | https://analytics.google.com/analytics/web/#/p432579895/reports/intelligenthome |
| --- | --- |
| Webmasters Console | https://search.google.com/search-console?utm_source=about-page&resource_id=sc-domain:curtisswright.com |
| Monsido (Acquia Optimize) | https://new.monsido.com/ |

### Analytics

Monsido

Search Stax

All Application



CW Live



Inside CW Prod

Dave’s priority list 2025

| Topics | Owner | Status |
| --- | --- | --- |
| Corporate - Add Veterans section to Careers | Divya M | Need to Start. |
| Global Search / Global Navigation | Sunil KumarRohan Gurav | - All the sites are now live with the SearchStax custom module implemented. ✅ |
| Valves consolidation go-live | Divya MShilpa Patil | Went live ✅ |
| Migration of cw-ssrt.com and powerchair-manager.com from Dreamscape (deadline approaching based on hosting) | Shilpa Patil Britto Raj | SSRT went live ✅ Powerchair manager went live✅ |
| Non-time-sensitive content change requests |  | Actively managed till 4PM EST Every Business day |
| CWST translations | Sindhu NJ Nihar Ranjan Nayak Divya M | Working on Hungarian translations. ☑️ |
| Actuation portal improvements Migration of tools.exlar.com | Rohan Gurav | LMS - This feature is in the roadmap |
| Actuation translations | Sindhu NJ Nihar Ranjan Nayak Shilpa Patil | Translation is on hold. |
| Migration of 3keysoft.com | Sunil Kumar | Site Summary Document ✅ Waiting for the stakeholder’s response. As per our discussion, only 10 pages need to be added manually, so there is no need to start the migration now. Once they share the confirmation, we will start Migration. |
| Centralized ticketing system to allow routing content change requests for approval | Rohan Gurav | This feature is in the roadmap |