Agenda for Today:

- Topics from Last Week

- Migration Summary

- Update on Automation

- Curtisswright.com

  - Walkthrough of Weekly Web Analytics of Curtisswright.com

    - Google Analytics: Link

Summary Report For Migration Websites (Batch 3):

| Website | Owner | Completed Tasks | Upcoming Tasks | Clarifications/Requests |
| --- | --- | --- | --- | --- |
| CW Phase 2.0 - Planning | Sunil Kumar | Received pptx file from Darren. Had a detailed discussed with CW-Defense understood their requirements We analyzed the requirement of CW-defense CW Defense — DS Web 2.0 : Requirements via Implementation - 20 Topics - Internal (To be shared with Dave) Based on Weekly Discussion with the defense team, we are working on migration planning on merging Curtisswright.com and CW defense. We will look at all the schema, data objects, and forms and do a detailed technical analysis on the merger of these two sites (including conflicts, issues, and naming or taxonomy changes). Defense Analysis : CW Web2 - Migration_Plan - DS | Internally discussed the design standards. Creating a Drupal theme (CSS, JS specific to 2.0 mockups) will be installed on the 2.0 development site. (Figma > Drupal Theme) --- Approved Templates by End of March 2026 (After Exec Review, Dev Starts by April 7th 2026) | Acquia environment setup for CW phase 2 ✅ https://cw-2-0-sandbox.curtisswright.com/sensors CW Theme 2.0 ✅ (theme name : cw_2, cw_2_sub) Modules ✅ Design ☑️ Phase 2.0 - Homepage Design preview Curtiss-Wright Phase 2.0 - Home page.pdfCurtiss-Wright Design product pages Web 2.0.pdf Figma file link: Division Pages updated Navigation Web Phase 2.0 _ Navigation Corporate + Division.pdf Brand Guide is completed ☑️ CW Web-2.0 Style guide updated.pdf Style Guide_abbreviated.pdf (CW Copy) We have reviewed the CW Style Guide. |
| CW Phase 2.0 : CW Common Theme Development | Sunil Kumar Britto Raj | Created 35 Components ✅ - Successfully migrated the Sensors website into CW 2.0 - All content is now editable using Layout Builder components. - Completed the mapping of content types, site structure, navigation, Views, and the header and footer. - Recreated the existing site using Layout Builder components. - Login page designed | - Now working on converting the site to the new CW 2.0 design. | https://cw-2-0-sandbox.curtisswright.com/sensors - A few Layout Builder components required for the new design are currently missing, and I need some confirmation before proceeding with those sections. - https://docs.google.com/document/d/129B21Rr3rp9rl1YMwR3-uEd2qohvqpOQIxftdN6l-jU/edit?tab=t.6www13j7tjaa |
| Nuclear | Sunil | - Integrate ultra.energy (cwic.curtisswright.com) - Integrate 3keysoft.com / ws-corp.com - Integrate cw-connect.com - Evaluate store.ultra.energy (cwicstore.curtsisswright.com) | WS-Corp Site Summary Document | Evaluating next action items. |
| CWST Translation Sites/Content | https://surfacetechnologies.curtisswright.com/ Nihar / Sindhu | Completed the translations for the French, Polish, Spanish, Chinese, and German languages. ✅ | Phase 2.0: We have sent the Romanian and Hungarian translation pages to Amanda for review. | Phase 2.0: Awaiting feedback from Amanda regarding the Romanian and Hungarian translations. We have sent new translation pages for review, awaiting Amanda and Matyas' feedback on the Romanian and Hungarian translations. ☑️ No updates this week. |
| Searchstax | Rohan |  | A custom module is developed. ✅ https:/curtisswright.com/search | Analytics Report Trending Now (Corporate): Updates are reflected across all pages using the common /search page. Page-specific Trending Now is not currently supported. |
| CWST - RFQ & Searchable Approvals Database | Divya | https://cwstcomdev.prod.acquia-sites.com/searchable-databaseapprovals TG Approvals 2025 | Ref : https://www.valencesurfacetech.com/approvals/ For Database Approvals -Waiting for Client Inputs. ✅ The database sheet will be shared by July 3rd week. | https://cwstcomdev.prod.acquia-sites.com/contact-us/rfq RFQ Form is Completed for English Version.☑️ Working on translating other languages. Working on the RFQ module translation configuration. |
| SEO Optimisation for curtisswright.com | Sofia Krishnan | - Completed on updating missing ALT tags for Nuclear ✅ Missing Image Alt tags | - Working on creating meta titles & meta description for curtiss wright & other business sites. | Sofia is working on the SEO Analysis of CW Business Sites (We have completed Surface Tech earlier) |
| Everlube | Divya M | everlubeproducts.com | Everlube Site Summary Document | Evaluation of the site is completed and sent for review. ✅ No updates this week. Migration will be started from Next week |
| IMR test Labs http://imrtest.com/ | Shilpa Patil | IMR Site Summary Document Completed Layouts : 0/52 Completed Pages Migrated: 0/182 | Pending layouts: 52/52 Pending Pages : 182/182 | Started Working on Home page layout Design |
| Keronite | Britto Raj | keronite.com | keronite Site Summary Document | Evaluation of the site is completed and sent for review. ✅ No updates this week Migration will be started from Next week |

### Summary Report For Live Websites :

| Website | Open Items | Clarifications/Requests | Resolved Issues / New Updates |
| --- | --- | --- | --- |
| Curtisswright.com https://curtisswright.com Live ✅ Monitoring and Supporting. | No Open Issues |  | ### Content Updates on Curtisswright.com: Weekly Content Summary - CW WS CoE - 2 July 2026 |
| CWST https://cwst.com Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW Sensors https://cw-sensors.com Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW Industrial https://cw-industrial.com Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| Sunrise PGDT https://sunrise.pgdrivestechnology.com/ Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| Support PGDT https://industrial.curtisswright.com/en-gb/pgdt Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| SSRT https://industrial.curtisswright.com/ssrt/user/login Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| Powerchair Manager https://industrial.curtisswright.com/en-gb/powerchair-manager Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW Valves Group https://valves.curtisswright.com/ Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW EST https://valves.curtisswright.com/en-us/EST Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW Nuclear https://www.cwnuclear.com/ Live ✅ Monitoring and Supporting. | No Open Issues |  | No open items. |
| CW EMS https://cw-ems.com/ Live ✅ Monitoring and Supporting. | No open issues |  | No open items. |
| CW Actuation https://www.cw-actuation.com/ Live ✅ Monitoring and Supporting. | No open issues |  | No open items. |
| Sensors & Actuation https://sensors-actuation.curtisswright.com/ Live ✅ Monitoring and Supporting. | No open issues |  | No open items. |
| CW Defense https://www.curtisswrightds.com Live ✅ Monitoring and Supporting. | No open issues |  | No open items. |
| CW Actuation Portal https://portal.cw-actuation.com/ Live ✅ Monitoring and Supporting |  | Live: portal.cw-actuation.com | Currently working on the modal and price configurator for the new products: GSX, SLM, SLG, T2X, R2G, R2M, RDG, and RDM. ☑️ Bonnie asked for two APIs related to orders: ☑️ - An API to provide the price details for all orders. - An API to track how many users checked a quote before it is submitted. Added the PDF to the Presentations and Logos sections in the staging environment. |

### Topics from Last Week

| Topic | Details | Question/Clarification/Update |
| --- | --- | --- |
| Few Low Priority Topics |  | CW July 2026 Events ? |
| Bluefly Topics Accessibility & SEO Improvements Performance Optimization | Rasheed suggested CW SEO Topics and Scope. | CW <> Bluefly <> Etag - Topics Tracker - Drupal Core Updated completed by Monday ☑️ - Working on Press release Date appending with title for all press releases on live site. (Completed year - 2002 to 2020) ☑️ - Webform Module: The Counter Problem ☑️ |
| Manage Service Request Through CW Channels only |  | Stop using @etag.in for responses after July 15. Manage service / support requests from @curtisswright.com email addresses Starting July 15, configure an auto-reply from curtisswright@etag.in Instructing senders to raise all Web CoE support requests through the new help desk email or ServiceNow system. |
| polyfill.io | We have identified that the curtisswrightcom.prod environment is loading JavaScript from polyfill.io, which is flagged in Drupal security advisory PSA-2024-06-26 due to potential security risks. This script is being introduced via the Webform module for older browser compatibility. Removed this dependency across CW and all Division sites as part of the remediation. | Updated on CW and Divsion live site ✅ |
| Service Now |  | - Dev and stage url is unable to access. - New tickets are not highlighted. |

### Analytics, Monsido, and Webmaster Console:

| Analytics | https://analytics.google.com/analytics/web/#/p432579895/reports/intelligenthome |
| --- | --- |
| Webmasters Console | https://search.google.com/search-console?utm_source=about-page&resource_id=sc-domain:curtisswright.com |
| Monsido (Acquia Optimize) | https://new.monsido.com/ |

### Analytics

Monsido

Search Stax

All Application



CW Live



Inside CW Prod

Dave’s priority list 2025

| Topics | Owner | Status |
| --- | --- | --- |
| Corporate - Add Veterans section to Careers | Divya M | Need to Start. |
| Global Search / Global Navigation | Sunil KumarRohan Gurav | - All the sites are now live with the SearchStax custom module implemented. ✅ |
| Valves consolidation go-live | Divya MShilpa Patil | Went live ✅ |
| Migration of cw-ssrt.com and powerchair-manager.com from Dreamscape (deadline approaching based on hosting) | Shilpa Patil Britto Raj | SSRT went live ✅ Powerchair manager went live✅ |
| Non-time-sensitive content change requests |  | Actively managed till 4PM EST Every Business day |
| CWST translations | Sindhu NJ Nihar Ranjan Nayak Divya M | The site is live. ✅ |
| Actuation portal improvements Migration of tools.exlar.com | Rohan Gurav | LMS - This feature is in the roadmap |
| Actuation translations | Sindhu NJ Nihar Ranjan Nayak Shilpa Patil | Translation is on hold. |
| Migration of 3keysoft.com | Sunil Kumar | Site Summary Document ✅ Waiting for the stakeholder’s response. As per our discussion, only 10 pages need to be added manually, so there is no need to start the migration now. Once they share the confirmation, we will start Migration. |
| Centralized ticketing system to allow routing content change requests for approval | Rohan Gurav | This feature is in the roadmap |